GSOC 2025 Proposal - OpenAFS

Name: Sawez Faisal

Email: sawezfaisals123@gmail.com

GitHub: https://github.com/faisal-990

To begin with:

Hello OpenAfs community , I hope you are doing well .  I'm Sawez Faisal, a Bachelor's student in Electronics and Communication with a growing interest in distributed systems and systems programming. While working on projects like Sodum (my attempt at a custom language interpreter), I discovered how much I enjoy solving low-level problems and making tools more user-friendly.

OpenAFS fascinates me because it tackles real-world distributed storage challenges—exactly the kind of meaningful system I want to contribute to. I'm still learning its architecture, but I've been studying how commands like vos and fs work, and I'm excited by the opportunity to make them more accessible through shell completions.

My experience with C/C++ and shell scripting gives me a solid foundation, and I'm fully prepared to dive deeper into OpenAFS's codebase. What I lack in prior distributed systems experience, I make up for in dedication—I'll work closely with mentors to ensure I deliver robust, maintainable completions that truly help users.

Availability:

I can dedicate my full attention from mid-May to August with no other obligations. I’ll prioritize completing core deliverables within this window and am open to extending  into later part if needed for final polish.

### Project Information

Project Title: Implementing Completion for OpenAFS CLI Tools

Project Description:
Problem:

OpenAFS users must memorize or manually check flags for commands like vos create or fs listacl, slowing workflows. This project solves this by adding auto-updating shell completions that reduce errors and improve accessibility.

Solution:

- Static Completion:

  - Write Bash/Zsh completion scripts for core commands (vos, fs, pts) using existing --help/man pages.

  - Example: Typing fs <TAB> suggests examine, listacl, setacl.

- Dynamic Adaptation:

  - Parse --help outputs (e.g., vos --help) with regex to auto-generate flags like --server or --partition.

  - Ensure completions update when commands change.

- Edge Cases:

  - Handle nested subcommands (e.g., vos createvolume <TAB> → suggests volume types).

  - Support flag arguments (e.g., pts createuser <username>).

Why Me:

My experience with C (for OpenAFS integration) and shell scripting (for completion logic) aligns perfectly. Building Sodum taught me parsing/lexing, which I’ll apply to extract flags from --help outputs.

### Deliverables

- Static Bash completions for vos, fs, and pts.

- Dynamic flag parsing from --help/man pages.

- Zsh completion support.

- Documentation for installation and usage.

- Unit tests covering edge cases (e.g., nested subcommands).

### Test Plan

- Unit Tests: Verify completions using sample commands (e.g., fs examine <TAB> suggests valid paths).

- Integration Tests: Test across Bash 5.x, Zsh 5.8+, and OS environments (Linux/macOS).

- Edge Cases: Validate completions for commands with arguments (e.g., pts delete <user>).

### Project Schedule (Week-by-Week)

#### Community Bonding

- Week 1: Study OpenAFS codebase, set up dev environment, discuss design with mentors.

- Week 2: Map existing commands/flags (e.g., vos subcommands) and finalize regex for --help parsing.

#### Phase 1: Static Completion

- Week 3: Write Bash completions for vos (subcommands: create, remove, listvolumes).

- Week 4: Extend to fs (e.g., examine, listacl).

- Week 5: Implement pts completions (e.g., createuser, delete).

#### Phase 2: Dynamic Parsing

- Week 6: Develop regex-based parser for vos --help to auto-extract flags.

- Week 7: Integrate dynamic parsing into Bash completions.

#### Phase 3: Zsh Support & Testing

- Week 8: Port completions to Zsh using compdef.

- Week 9: Write unit tests (e.g., validate fs listacl suggests paths).

#### Phase 4: Final Polish

- Week 10: Document installation steps and create user guide.

- Week 11: Address edge cases

- Week 12: Submit PR to OpenAFS upstream, final mentor review.

Working on this project would allow me to combine my passion for systems programming with meaningful contributions to open-source infrastructure. I see this as more than just a summer project—it’s an opportunity to deepen my understanding of distributed systems while delivering tangible improvements to OpenAFS users. I’m particularly excited about the challenge of making complex administrative commands more approachable through thoughtful completion design.

With mentor guidance and community feedback, I’m confident I can implement a solution that balances immediate usability with long-term maintainability. I welcome the chance to discuss how this work could evolve beyond GSoC to benefit the broader OpenAFS ecosystem.

-Sawez Faisal